Timeline of Meetings for project

**November 11th**

Project Begins

Group formalized and ideas for project bounced around.

**November 16th**

Scheducation calendar and note app idea built on and chosen for iOS app development. Proposal submitted for approval.

**November 25th**

Have first meeting to define project roles and split up responsibilities. Plan on having some iOS research done when returning from the break.

**November 27th-December 1st**

Thanksgiving Break

**December 4th**

Begin basic design framework, realize that Swift development will be difficult as majority of group does not have the Mac OS to efficiently develop for iOS. Android is brought up as a possible replacement.

**December 10th**

Work on the app together after switching over to Android as Swift development had become too difficult with the lack of Mac computers in the group. We attempted to configure what we have to operate in an Android environment some of it was similar in function whereas we needed to change how we did some aspects of the back end work.

**December 11th**

Worked on finalizing what we need to be ready to complete the project over the next couple days. Including the framework for the last few app pages. Planned the last few things we need to work on for Thursday and Friday. We still have a decent amount to do including the video and the connections between the pages of the android application.